RADWARE  |  PROFESSIONAL SERVICES

F5-to-Alteon Migration Tool

Modernization & Validation Proposal

A technical review of the current Radware/F5-Migration project, with a prioritized plan to make it faster, cross-platform, npm-installable, verifiable against live F5 and Alteon appliances, and capable of migrating substantially more configuration.

| Prepared for | Sean R. — Radware |
| --- | --- |
| Repository | github.com/Radware/F5-Migration |
| Document date | 2 July 2026 |
| Status | Draft for review |

# Contents

# 1. Executive summary

The F5-Migration tool has real value: it already converts the bulk of an F5 BIG-IP LTM configuration — nodes, pools, monitors, virtual servers, persistence, VLANs, self-IPs, trunks, routes and system settings — into Alteon CLI, and it has clearly been battle-tested on real customer configs. That accumulated parsing knowledge, especially the large mapping tables, is the project's most valuable asset and should be preserved.

However, the codebase has aged into a state that limits its reach and reliability. The entire parser is a single ~2,700-line Python function driving ~40 mutable global variables, with a companion 12,000-line globals file. It ships as a committed 6 MB Windows .exe, a Flask web app with real security problems, and no automated tests or validation against actual appliances. There is no packaged installer, so running it means cloning a repo and having the right Python — a friction point for PS engineers on Windows and Mac.

This proposal recommends a staged modernization, not a throwaway rewrite. In order: (1) harden and refactor what exists; (2) re-platform the CLI as a cross-platform Node.js package published to npm (installable via npx @radware/f5-to-alteon); (3) stand up an automated cloud validation lab on AWS/Azure that round-trips every conversion through a live BIG-IP VE and Alteon VA and diffs the result; and (4) expand coverage into the high-value objects PS currently migrates by hand — iRules, GTM/GSLB, route domains/partitions, and modern SSL/TLS and HTTP/2 profiles.

The single most important recommendation Nothing new should be added until there is an automated verification harness that proves a converted config loads and behaves correctly on a current Alteon. Every finding below is downstream of that principle: validate first, then expand. The cloud lab in Section 6 is what makes “validated and verified” real rather than aspirational.

## Recommended target versions

Based on current vendor support policy and your PS-approved Alteon builds, the lab and the tool's output should target these versions as the baseline, while retaining backward compatibility with what the tool already supports:

| Platform | Recommended baseline | Notes |
| --- | --- | --- |
| F5 BIG-IP (source) | 17.5.x LTS (also test 17.1.x LTS) | 17.5.x and 17.1.x are current Long-Term Stability releases. 16.1.x reached End of Technical Support 31 Jul 2025. |
| Radware Alteon (target) | 34.5.7.0 and 34.0.12.0; floor 32.x | Certify against 34.5.7.0 (latest maintenance stream) and 34.0.12.0 (prior stream). Keep the existing 32.0.0.0 floor as minimum supported output. |
| Parser input | BIG-IP v11+ (tmsh) | Keep the v11 floor; add explicit version detection and warnings for v15–v17 syntax. |

F5 version guidance sources are listed at the end of the document. Alteon builds 34.5.7.0 and 34.0.12.0 are per your direction.

# 2. What the tool does today

The pipeline is a single function, fun_f5_mig(), that reads one or more BIG-IP config files (bigip.conf and bigip_base.conf), runs a sequence of per-object parsers, and emits three text files bundled into a .tar:

| Output file | Purpose |
| --- | --- |
| {project}_output.txt | The generated Alteon CLI configuration (/c/slb/… path style). |
| {project}_log1.txt | Objects the script can't convert but Alteon does support — engineer completes these by hand. |
| {project}_log2.txt | Objects the script can't convert and Alteon may not support — require redesign. |

It runs two ways: a CLI (local_runner.py, an interactive prompt loop) and a Flask web UI (upload configs, download the tar). Docker packaging exists for the web UI.

## Current conversion coverage

The tool parses a solid core of LTM and system objects. The table below summarizes what is handled and the notable gaps found in the code:

| F5 object | Converted to Alteon | Known gaps in current parser |
| --- | --- | --- |
| Node / Real | real + rip, enable/disable, description→name | Multiple monitors with AND logged unsupported; monitor weight/priority not handled |
| Pool / Group | group, health, metric, members, priority groups | AND-combined monitors become synthetic logexp; iApp-pathed pools partial |
| Monitor / Health check | http(s), tcp, udp, ldap, radius, pop3, smtp, snmp, sip, icmp; interval/timeout/send | Brittle send-string parsing; UDP with send string unsupported; HTTP/2 and modern types missing |
| Virtual / Virt | virt, vip, service, profiles, persistence, SNAT, policies→content rules | iRules referenced but not converted; VLAN-restricted virts, non-/32 VIP, SNAT auto-map logged only |
| Persistence | clientip, cookie (insert/rewrite/passive), timeout | Complex expiration parsing loses precision |
| Profiles | http (XFF), http-compression, client/server SSL (basic) | TLS 1.3 / HTTP/2 / OneConnect / advanced SSL options not modeled |
| VLAN / Self-IP / Trunk | vlan tags, interfaces, self-IP, LACP/trunk | Tagged-mode edge cases logged as unsupported; standalone self-IP can crash (see §3.2) |
| Routes | static routes, default route | Pool-based / dynamic routes unsupported |
| System (NTP/SNMP/syslog/mgmt) | servers, communities, trap hosts, timezone | Errors silently swallowed; management routes unsupported on Alteon |
| HA / Redundancy | peer sync, float IP derivation | Duplicated mirror/unicast logic; fragile subnet matching |

# 3. Review findings

The review covered every source file. Findings are grouped by theme and rated by severity. Line references are to the current master branch.

## 3.1 Architecture & maintainability

| # | Finding | Severity |
| --- | --- | --- |
| A1 | Entire parser is one ~2,700-line function (fun_f5_mig) with no module boundaries; individual parsers run to 400+ lines. | High |
| A2 | ~40 mutable module-level globals (route_list, hc_id, if_id, filt_id, …) carry all state; a 12,000-line globals file holds mapping tables and runtime state together. | High |
| A3 | Copy-paste duplication: route-domain splitting, monitor name truncation, and mirror/unicast HA logic each appear in 2+ places. | Medium |
| A4 | No separation between parsing, the data model, and CLI rendering — output strings are built inline, so logic can't be reused or unit-tested. | Medium |

Why A2 matters most Because state lives in globals, the Flask app shares parser state across HTTP requests. Two engineers uploading configs at the same time can have their nodes, pools and IDs cross-contaminate unless the dictionaries are perfectly reset between runs. This is a correctness bug hiding as an architecture smell — and it was confirmed live during this engagement (see the Phase 1 note in Section 7).

## 3.2 Correctness & robustness

- Standalone self-IP crash. A config whose net self stanzas have no local-only traffic group is misclassified as a floating IP and crashes with a KeyError at output time — i.e. the tool cannot process a non-HA BIG-IP today. Reproduced and documented during this engagement.

- Fragile, indentation-dependent regexes. Parsers assume exact 2-space indentation (e.g. the ltm node and profile blocks). A config exported with different spacing, or reformatted, can cause silent under-matching.

- Exceptions swallowed. Multiple parsers (NTP, syslog, SNMP, filters) wrap logic in bare try/except that does nothing on failure — a malformed section is skipped with no entry in log1/log2, so the engineer never learns it was dropped.

- Unsafe string indexing. Send-string and destination parsing index into strings without bounds checks and split on ':' or '.' with ambiguous fallback — IndexError / wrong-split risks on unusual monitors.

- Name-collision risk. Long monitor/profile names are truncated or replaced with an incrementing numeric ID, with no uniqueness check, so two different F5 objects can map to the same Alteon name.

- No F5 version awareness. The parser assumes a tmsh dialect and never detects the source version, so v15–v17 syntax changes can degrade output silently.

## 3.3 Security (Flask web app)

| # | Finding | Severity |
| --- | --- | --- |
| S1 | Arbitrary file download: the download route builds a path from an unvalidated ?filename query param, allowing ../../ traversal to read files outside the app. | High |
| S2 | Weak project-name / upload validation enables path traversal and lets uploads accumulate in app/ with no cleanup (disk-fill DoS). | Medium |
| S3 | No authentication, rate limiting, upload size limit, or tenant isolation — any user can guess another's project name and download their tar. | Medium |
| S4 | Flask debug mode not explicitly disabled; a committed 6 MB .exe in the repo can't be reviewed and may trip security scanners. | Medium |

## 3.4 Packaging & distribution

- No installable package. Users clone the repo and supply their own Python. There is no PyPI, no npm, and no signed native binaries.

- Committed binary. A 6 MB f5_mig.exe is checked into git, bloating the repo and creating a supply-chain/trust problem — binaries should be produced by CI, signed, and attached to releases, not committed.

- Pinned but dated base image. The Dockerfile pins Alpine 3.15 (old) and installs Flask unpinned at build time — reproducibility is only partial.

- No tests, no CI, no sample fixtures. There is no test suite, no example input/expected-output pairs, and no continuous integration, so any change risks silent regressions.

# 4. Recommended roadmap

The work is organized into four phases. Each is independently shippable and leaves the tool more useful than before. Phases 1 and 2 make it solid and easy to run; Phase 3 makes every output verifiable; Phase 4 grows what it can migrate.

| Phase | Theme | Headline outcome | Rough effort |
| --- | --- | --- | --- |
| 1 | Stabilize & test | Refactor into modules, kill global state, add a real test suite with fixtures and CI | 3–4 weeks |
| 2 | Re-platform & package | Node.js CLI on npm; one-command install on Win/Mac/Linux; signed binaries | 4–6 weeks |
| 3 | Validate on live gear | Automated AWS/Azure lab round-trips every conversion through real F5 + Alteon | 3–4 weeks |
| 4 | Expand coverage | iRules, GTM/GSLB, route domains/partitions, modern SSL/TLS & HTTP/2 | Ongoing, prioritized |

Effort is an engineering-time estimate for one experienced developer and should be treated as directional, not committed.

## Phase 1 — Stabilize the existing tool

Goal: make the current behavior trustworthy and testable without changing what it produces.

- Capture golden outputs. Before touching code, run the current tool over representative real configs and freeze the outputs as reference fixtures. This is the safety net for every later refactor.

- Break up fun_f5_mig. Split each object parser into its own module with a clear input/output contract; introduce an in-memory data model (nodes, pools, virtuals…) that parsers populate and a separate renderer that emits Alteon CLI.

- Eliminate global state. Replace the ~40 globals with a per-run context object, so runs are fully isolated (fixing the Flask cross-request bug).

- Replace silent failures. Every caught exception writes a structured entry to log1/log2 with object type, name and reason — nothing is ever dropped silently.

- Fix the security issues. Validate/whitelist filenames, add upload size limits and cleanup, disable debug, and remove the committed .exe from git history.

- Stand up CI. Run the golden-output tests on every commit so refactors can't regress.

## Phase 2 — Re-platform as a cross-platform npm package

Per your direction, the CLI is rebuilt in Node.js and published to npm, giving PS engineers a genuinely one-command experience on any OS:

npx @radware/f5-to-alteon bigip.conf bigip_base.conf -o out/

The rebuild is a port, not a reinvention: the accumulated mapping tables and object-by-object conversion rules are migrated faithfully and locked in place by the Phase 1 golden tests.

- Why Node/npm. npx runs with zero install and no runtime prerequisites beyond Node; it's the smoothest cross-platform install for a CLI and makes a future web UI trivial to share the same core.

- Single core, multiple front-ends. A pure conversion library with a thin CLI wrapper and an optional local web UI — all calling the same tested core.

- Signed release binaries. CI produces standalone executables for Windows, macOS and Linux (for engineers who can't install Node) and attaches them to GitHub Releases — replacing the committed .exe.

- Faster and clearer. A streaming parser and structured data model will be markedly faster than the regex-over-whole-file approach on large configs, with actionable diagnostics.

Decision to confirm A Node rewrite is the cleanest path to the npm experience you want, but it means re-porting the parsing logic. If preserving the proven Python parser verbatim is a higher priority than the npm install story, the alternative is to keep Python, publish to PyPI, and ship PyInstaller binaries. Both are viable; this proposal assumes the Node.js + npm direction you selected.

# 5. Migrating more (Phase 4 detail)

The biggest value increase for PS is converting the objects engineers currently redo by hand. Prioritized by frequency and payoff:

| Priority | New capability | Why it matters | Difficulty |
| --- | --- | --- | --- |
| 1 | iRules → AppShape++ / content rules | Listed as the top 'future' item; the single most requested manual step. Start with common patterns (redirects, pool selection, header insert). | High |
| 2 | GTM / GSLB (Link Controller / LinkProof) | Whole DNS/global-LB layer currently unmigrated; high value for multi-site customers. | High |
| 3 | Route domains & partitions | Multi-tenant configs are common; today they're only partially handled and often logged. | Medium |
| 4 | Modern SSL/TLS & HTTP/2 profiles | TLS 1.3, cipher groups, OCSP, HTTP/2 — needed for current F5 v15–v17 configs. | Medium |
| 5 | Dynamic routing (BGP/OSPF) | Static routes only today; dynamic routing appears in larger deployments. | Medium |
| 6 | iApp / AS3 declarative sources | Newer F5 configs are increasingly declarative; parsing AS3 JSON future-proofs the tool. | High |

Sequencing note: no item here should ship before it can be proven correct in the Phase 3 lab. Each new object type gets its own fixture config and an automated round-trip assertion.

# 6. Cloud validation lab (Phase 3)

This is the part that makes “everything validated and verified” concrete. Both platforms are available as cloud virtual appliances with pay-as-you-go or trial licensing, so the entire lab can be spun up on demand and torn down when idle to control cost.

## 6.1 Building blocks

| Component | Source | Role in the lab |
| --- | --- | --- |
| F5 BIG-IP VE 17.5 | AWS Marketplace (PAYG, 30-day free trial) or Azure | Source of truth: load a known config, export bigip.conf as tool input. |
| Radware Alteon VA 34.5.7.0 / 34.0.12.0 | AWS & Azure Marketplace (PAYG or BYOL) | Target: load the tool's Alteon output and confirm it applies cleanly and serves traffic. |
| Test back-ends + client | Small Linux instances | Real servers behind the VIP and a client to generate L4–L7 traffic for behavioral checks. |
| Harness + IaC | Terraform/ARM + a test runner | Deploys everything, runs the round-trip, collects results, destroys the stack. |

## 6.2 The round-trip test

Each validation run executes automatically end to end:

- Provision. Terraform/ARM brings up one BIG-IP VE, one Alteon VA, back-end servers and a client in an isolated VPC/VNet.

- Seed F5. Apply a fixture BIG-IP config (one per feature area) and export bigip.conf + bigip_base.conf via the F5 API/iControl REST.

- Convert. Run the migration tool on the exported config to produce Alteon CLI.

- Apply to Alteon. Push the generated CLI to the Alteon VA over SSH/API and assert it applies with zero syntax errors.

- Behavioral check. Drive traffic from the client through both the F5 and the Alteon VIPs and assert equivalent behavior: load-balancing across members, health-check up/down, persistence stickiness, SSL termination, redirects.

- Diff & report. Compare intended vs. realized state, publish a pass/fail report per object type, and record anything that landed in log1/log2.

- Destroy. Tear down the entire stack so nothing is left running.

Cost & safety controls - Everything is ephemeral and destroyed after each run; a scheduled 'reaper' job kills any stack older than N hours as a backstop against stragglers. - Use the smallest VE/VA throughput tiers and F5's 30-day trial for functional testing; reserve licensed instances for release-gate runs. - Lab runs in an isolated account/subscription with tight security groups and no public exposure beyond the test client.

## 6.3 What I'll need from you

To build this lab I'll need the following — flagged here so we can line it up:

- Cloud access. An isolated AWS and/or Azure account/subscription (you offered this) with permission to deploy from Marketplace and run Terraform/ARM.

- Alteon licensing. A GEL/BYOL entitlement for the Alteon VA (the free-trial path is clearer on the F5 side; Alteon typically needs a license).

- Reference configs. A handful of real (sanitized) customer BIG-IP configs that represent the patterns PS sees most — these become the fixture set.

- Target versions sign-off. Confirmed: Alteon 34.5.7.0 and 34.0.12.0. Still to confirm: the exact F5 build to certify against.

# 7. Suggested next steps

- Approve direction. Confirm the Node.js + npm re-platform and the four-phase sequence (or pick the keep-Python alternative).

- Send fixtures. Share 3–5 sanitized real BIG-IP configs so I can freeze golden outputs and design the test set.

- Provision a lab account. Stand up the isolated AWS/Azure account and confirm Alteon licensing so I can build the round-trip harness.

- Kick off Phase 1. Begin the refactor-with-tests work in a branch while the lab is being provisioned in parallel.

Phase 1 has already been kicked off A working proof-of-concept for Phase 1 accompanies this document in the f5mig-work folder. It contains: a representative sample config; a characterization test suite that freezes the current tool's output as a golden baseline; a modular re-implementation of the node/real parser that reproduces the legacy output byte-for-byte while replacing global state with a per-run context and turning silent failures into structured diagnostics; and a GitHub Actions CI workflow. Baselining immediately surfaced two real defects — a crash on standalone (non-HA) self-IPs and confirmed state-leakage between runs — both documented in KNOWN_BUGS.md. All 7 tests pass.

Once fixtures and a lab account are in hand, I can continue immediately: port the remaining parsers behind the golden tests, and build the first automated round-trip test against a live F5 and Alteon.

# Sources

Radware/F5-Migration repository (reviewed source) — https://github.com/Radware/F5-Migration

F5 BIG-IP software support policy (K5903) — https://my.f5.com/manage/s/article/K5903

BIG-IP release matrix (K9412) — https://my.f5.com/manage/s/article/K9412

BIG-IP lifecycle (endoflife.date) — https://endoflife.date/big-ip

Radware Alteon VA on AWS Marketplace (PAYG/BYOL) — https://aws.amazon.com/marketplace/pp/prodview-wknsymopbqpay

Radware Alteon VA on Azure Marketplace (BYOL) — https://azuremarketplace.microsoft.com/en-us/marketplace/apps/radware.radware-alteon-va/

F5 BIG-IP Virtual Edition on AWS Marketplace (PAYG, 30-day trial) — https://aws.amazon.com/marketplace/pp/prodview-rpn5ayysdylus