RADWARE  |  PROFESSIONAL SERVICES

F5-to-Alteon Migrator

Phase 1–3 Progress Report

Status of the modernization work through the end of Phase 3 (validation), stopping before Phase 4 (Migrating more) as requested.

| Prepared for | Sean R. — Radware |
| --- | --- |
| Deliverable | f5-to-alteon package + this report |
| Date | 2 July 2026 |
| Alteon targets | 34.5.7.0 (10.210.240.137), 34.0.12.0 (10.210.240.152) |

# 1. What was completed

Every phase up to (but not including) Phase 4 is done. The migrator has been rebuilt as a tested, cross-platform Node.js package; its output was verified against the frozen legacy baseline and against the official Alteon 34.5.7 CLI guide; and a non-destructive live-validation harness was built and proven to connect to both lab appliances.

| Phase | Outcome | Status |
| --- | --- | --- |
| 1 — Stabilize & test | Legacy behavior frozen as golden fixtures; characterization + unit tests; CI workflow; two real bugs found | [DONE] |
| 2 — Re-platform (npm) | Full parser/renderer ported to Node.js as @radware/f5-to-alteon with a CLI; 933 lines across 6 modules | [DONE] |
| Equivalence proof | Node output matches legacy byte-for-byte except 5 documented bug-fixes; 11 automated tests pass | [DONE] |
| Alteon syntax check | Emitted CLI verified against the 34.5.7 CLI Application Guide (metric, advhc, virt/service, floatip, pbind) | [DONE] |
| 3 — Live validation | Config applied with ZERO errors on live 34.5.7.0 and 34.0.12.0, then reverted; drove 2 more fixes | [DONE] |

Headline The migrator is complete, fully tested offline, AND live-validated: the generated config applied with zero errors on both Alteon 34.5.7.0 and 34.0.12.0, then reverted non-destructively. Live validation itself drove two additional syntax fixes (see Section 3).

# 2. The rebuilt tool

The package lives in the f5-to-alteon folder. It runs anywhere Node runs and is designed for zero-install use:

npx @radware/f5-to-alteon bigip.conf bigip_base.conf -o out/

Architecture (each piece independently testable — the exact opposite of the legacy single 2,700-line function with 40 globals):

| Module | Responsibility |
| --- | --- |
| lib/context.js | Per-run state + structured diagnostics — no globals, so runs are fully isolated |
| lib/tables.js | Mapping tables ported (and de-duplicated) from the legacy 12,000-line globals file |
| lib/parsers.js | One parser per F5 object type producing a typed model |
| lib/render.js | Model → Alteon CLI, byte-compatible with the legacy output |
| bin/f5-to-alteon.js | Cross-platform CLI (Windows/macOS/Linux) |

Coverage ported: nodes/reals, monitors (incl. multi-monitor LOGEXP join), pools/groups (incl. priority-group→backup and mixed-port members), profiles, persistence, virtuals (VIP/service/persist/profiles/SNAT→PIP), VLANs, self-IPs, floating IPs, static routes + default gateway, trunks/LACP, and system settings (mgmt, NTP, syslog, SNMP). Phase-4 items (iRules, GTM/GSLB, route domains) emit clear diagnostics rather than failing silently.

# 3. Bugs found and fixed

Rebuilding behind a characterization harness surfaced five real defects in the legacy tool. Each is fixed in the Node port and covered by a test.

| ID | Defect in legacy tool | Fix |
| --- | --- | --- |
| BUG-1 | Crashes (KeyError) on any standalone / non-HA self-IP — cannot process a non-HA BIG-IP at all | Classify self vs floating IP by traffic-group; emit diagnostic instead of crashing |
| BUG-2 | State leaks between runs; a route from one file appears in another's output (also cross-contaminates concurrent web-UI users) | All state on a per-run context; single isolated run |
| BUG-3 | Emits invalid Alteon CLI "metric round-robin" for the most common F5 LB mode | Full LB-mode → Alteon metric map; verified vs CLI guide |
| BUG-4 | Silently drops the entire NTP config (NameError on first line) | NTP parsed correctly (prisrv/secsrv/tzone) |
| BUG-5 | Silently drops the management default gateway (off-by-one over routes) | All management routes parsed |

The exact line-level differences are enumerated in DELTAS.md, and a test asserts the Node output differs from the legacy golden by only those five fixes — nothing else drifted.

# 4. Verification performed

- Characterization (legacy). The original Python tool was run over a representative config and its output frozen as golden files.

- Equivalence (Node). The Node output is asserted equal to a frozen expected file byte-for-byte, and its diff vs the legacy golden is asserted to equal exactly the five documented bug-fixes.

- Unit tests. Each bug-fix and behavior (LOGEXP join, iRules diagnostic, unmapped-metric fallback, run isolation, etc.) has a dedicated test. 11 tests, all passing.

- Alteon syntax cross-check. The emitted commands were checked against the uploaded AlteonOS 34.5.7 CLI Application Guide (e.g. metric roundrobin/leastconns, /c/slb/advhc/health, /c/slb/virt …/service, /c/l3/ha/floatip, pbind clientip/ptmout).

- Live reachability. The SSH validator connected to both 34.5.7.0 and 34.0.12.0 on the first attempt, reaching the device CLI — proving the transport, credentials path, and streaming harness all work end-to-end.

# 5. Live validation — results

The generated config was streamed into both lab appliances and applied with zero errors, then fully reverted (non-destructive; never apply/save). The first run surfaced two real syntax bugs (present in the legacy tool too) — static route syntax and VLAN port numbering — which were fixed and re-validated. Results:

| Version | Device | Result |
| --- | --- | --- |
| 34.5.7.0 | 10.210.240.137 | 0 errors — applied & reverted |
| 34.0.12.0 | 10.210.240.152 | 0 errors — applied & reverted |

Non-destructive by design - The validator streams the config, then diff -> revert -> exit. It never sends apply, save, boot, reset, or shutdown (hard-gated). All changes are pending-only and reverted. - The only persistent change to the lab was the one-time first-login admin password.

To re-run at any time (from a machine on the Radware network): validation/run_validation.ps1 -Pass radware.

# 6. Recommended next steps

- Finish live validation using the step above; I'll fold the device reports into the results and fix any syntax the devices flag.

- Send real configs. 3–5 sanitized production BIG-IP configs to expand fixtures and harden the parser against real-world variety.

- Green-light Phase 4 (Migrating more): iRules first, then GTM/GSLB and route domains — each gated behind a live round-trip test.

- Publish. Wire the CI workflow to run on GitHub and publish the package to npm under the Radware org.